## Slide 1: Refactoring
Anshu Dubey Argonne National Laboratory
Software Productivity Track
ATPESC 2020
See slide 2 for license details

## Slide 2: License, Citation and Acknowledgements
License and Citation
This work is licensed under a Creative Commons Attribution 4.0 International License (CC BY 4.0).
The requested citation the overall tutorial is: David E. Bernholdt, Better Scientific Software tutorial, in RF SciDAC 2020 Workshop, Knoxville, Tennessee. DOI: 10.6084/m9.figshare.11918397
Individual modules may be cited as Speaker, Module Title, in Better Scientific Software Tutorial…
Acknowledgements
Additional contributors to this this tutorial include: Anshu Dubey, Mike Heroux, Alicia Klinvex, Jared O’Neal, and Katherine Riley, James M. Willenbring
This work was supported by the U.S. Department of Energy Office of Science, Office of Advanced Scientific Computing Research (ASCR), and by the Exascale Computing Project (17-SC-20-SC), a collaborative effort of the U.S. Department of Energy Office of Science and the National Nuclear Security Administration.
This work was performed in part at the Argonne National Laboratory, which is managed managed by UChicago Argonne, LLC for the U.S. Department of Energy under Contract No. DE-AC02-06CH11357.
This work was performed in part at the Oak Ridge National Laboratory, which is managed by UT-Battelle, LLC for the U.S. Department of Energy under Contract No. DE-AC05-00OR22725.
This work was performed in part at Sandia National Laboratories. Sandia National Laboratories is a multi-mission laboratory managed and operated by National Technology and Engineering Solutions of Sandia, LLC., a wholly owned subsidiary of Honeywell International, Inc., for the U.S. Department of Energy’s National Nuclear Security Administration under contract DE-NA0003525. SAND NO SAND2017-5474 PE

## Slide 3
Refactoring

## Slide 4: Considerations
Know why you are refactoring
  Is it necessary
  Where should the code be after refactoring
In heat example
  Why is it necessary
    It is a monolithic code
    No reusability of any part of the code
    Devising tests is hard
    Limited extensibility
  Where do we want to be after refactoring
    Closer to the version that you encountered in math libraries track
    More modular, maintainable and extensible
General motivations
  Modularity enhancement
    Improve sustainability
  Release to outside users
    Easier to use and understand
  Port to new platforms
    Performance portability
  Expand capabilities
    Structural flexibility
Running example

## Slide 5: Considerations
Know the scope of refactoring
  How deep a change
  How much code will be affected
In heat example
  No capability extension
  No performance consideration
  Cleaner, more maintainable code
What do we do
  Separate out utilities, generalize interfaces
  Separate out integration function
    Make a general interface to allow alternative implementations
  Create a general build function
Running example

## Slide 6: Considerations
Know the scope of refactoring
  How deep a change
  How much code will be affected
In heat example
  No capability extension
  No performance consideration
  Cleaner, more maintainable code
What do we do
  Separate out utilities, generalize interfaces
  Separate out integration function
    Make a general interface to allow alternative implementations
  Create a general build function
  No new code or intrusive changes
Running example
Code: FLASH
Goal: Replace Paramesh with AMReX
More realistic example
Changes and new
implementation

## Slide 7: Considerations
Estimate the cost
  Expected developer time
  Extent of disruption in production schedules
Get a buy-in from the stakeholders
  That includes the users
  For both development time and disruption
In the heat example
  No more than a few hours of developer time
  No disruption
  No need for a buy-in
Running example
In FLASH
  Initial estimate at 6-12 months
  Took close to 12 months

## Slide 8: Cost estimation
Can be costly itself if the project is large
Most projects do a terrible job of estimation
  Insufficient understanding of code complexity
  Insufficient provisioning for verification and obstacles
  Refactoring often overruns in both time and budget
Factors that can help
  Knowing the scope and sticking to it
    If there is change in scope estimate again
  Plan for all stages of the process with contingency factors built-in
  Make provision for developing tests and other forms of verification
    Can be nearly as much or more work than the code change
    Insufficient verification incurs technical debt
The biggest potential pitfall

## Slide 9: Cost estimation
Potential for branch divergence
Policies for code modification
  Estimate the cost of synchronization
  Plan synchronization schedule and account for overheads
Anticipate production disruption
  From code freeze due to merges
  Account for resources for quick resolution of merge issues
This is where buy-in from the stake-holders is critical
When development and production co-exist

## Slide 10
Know your bounds
  on acceptable behavior change
  error bounds
    bitwise reproduction of results unlikely after transition
Map from here to there
Verification
  Check for coverage provided by existing tests
  Develop new tests where there are gaps
  Make sure tests exist at different granularities
    There should definitely be demanding integration and system level tests
Incorporate testing overheads into refactor cost estimates
Before Starting

## Slide 11: On ramp plan
Proportionate to the scope
Bad idea
All at once
May be OK
All at once

## Slide 12: On ramp plan
So how should it be done
Incrementally if at all possible
Small components, verified individually
Migrated back
Alternatively migrate them into new infrastructure

## Slide 13: Refactoring
Toy workflow with testing
Notes: Tests written before refactoring encapsulate and enforce a contract made at design time. Having them available easily allows us to maintain that any small change does not alter behavior of code being refactored.
Fowler (1999) via Code Complete:
Refactoring is “a change made to the internal structure of the software to make it easier to understand and cheaper to modify without changing its behavior”.

## Slide 14: implementation
Developers (hopefully) know what the end code should be
  They will do the code implementation
Process and policies are important
Managing co-existence of production and development
Managing branch divergence
Any code pruning
Schedule of testing
Schedule of integration and release
  Release may be external or just to the internal users
Procedures and policies

## Slide 15
To have good outcome from refactoring
Know why
Know how much
Know the cost
Plan
Have strong testing and verification
Get buy-in from stakeholders

## Slide 16: Example FLASH
Grid
  Manages data
  Domain discretization
Hydro
  simpleUnsplit
  Unsplit
Driver
  Time-stepping
  Orchestrates interactions
Notes: Highlight that simpleUnsplit and Unsplit are two different, but similar implementations. One is fully-featured and the other is lightweight and simple. This makes the latter useful for development and debugging. These two are mentioned later in the talk.

## Slide 17: FLASH5
Refactoring for Next Generation Hardware
AMReX - Lawrence Berkeley National Lab
Designed for exascale
Node-level heterogeneity
Smart iterators hide parallelization
Goal: Replace Paramesh with AMReX
Plan:
Paramesh & AMReX coexist
Adapt interfaces to suit AMReX
Refactor Paramesh implementation
Compare AMReX implementation against Paramesh implementation
Notes: Can point out that this graphic show the need to update the tree - two AMR implementations required a new AMR subfolder.

## Slide 18: Refactoring plan
Design
Degree & scope of change
Formulate initial requirements
Prototyping
Explore & test design decisions
Update requirements
Implementation
Recover from prototyping
Expand & implement design decisions

## Slide 19: Phase 1 - design
Derive and understand principal definitions & abstractions
Collect & understand Paramesh/AMReX constraints
  Generally useful design due to two sets of constraints?
Collect & understand physics unit requirements on Grid unit
Design fundamental data structures & update interface
  AMReX introduces iterators over blocks/tiles of mesh
  Package up block/tile index with associated mesh metadata
Minimal prototyping with no verification
Sit, think, hypothesize, & argue
Notes: Paramesh/AMReX constraints inform what we can implement and therefore offer clients through the interface.
The coupling to Hydro explains what is needed from Grid and how it must be requested.
The point is that we are looking at both sides of the interface to determine what shape it can tak

## Slide 20: Phase 2 - prototyping
Implement new data structures
  Evolve design/implementation by iterating between Paramesh & AMReX
Explore Grid/physics unit interface
  simpleUnsplit Hydro unit
Discover use patterns of data structures and Grid unit interface
Adjust requirements & interfaces
Quick, dirty, & light
Verification
Single simpleUnsplit simulation
Quantitative regression test with Paramesh
Proof of concept with AMReX via qualitative comparison with Paramesh
Notes: Prototyping is a first level stress testing of our design decisions and interface. To be an effective stress test, we should have likely expanded further out to capture more use cases of our interface. That said, Klaus and Anshu are already aware of these use cases and could have known that the limited scope of this phase was reasonably stressful and therefore informative.
Implementing with Hydro let us discover common usage patterns to build a gut-level understanding of whether or not the interface was a natural fit for the application.

## Slide 21: Phase 3 - implementation
Derive & implement lessons learned
  Clean code & inline documentation
Update Unsplit Hydro
Hybrid FLASH
  AMReX manages data
  Paramesh drives AMR
Fully-functioning simulation with AMReX
Prune old code
Toward quantifiable success & Continuous Integration
Verification
Git workflow
Grow test suite / CI with Jenkins
Add new feature/test
  Create Paramesh baseline with FLASH4.4
  Refactor Paramesh implementation
  Implement with AMReX & compare against Paramesh baseline
Notes: Point of hybrid method was first and foremost to build a proof of concept that worked on system-level tests. It was also a means to test out the design decisions and the efficiency of the associated implementations at a larger grained level. This is in contrast to the forward engineering being done by me at the level of routines, units, and unittests.
Adding new features or capabilities grew test suite.s

## Slide 22: Agenda
Time | Module | Topic | Speaker
1:00pm-1:05pm | 00 | Introduction | David E. Bernholdt, ORNL
1:05pm-1:30pm | 01 | Overview of Best Practices in HPC Software Development | David E. Bernholdt, ORNL
1:30pm-2:00pm | 02 | Agile Methodologies and Useful GitHub Tools | David E. Bernholdt, ORNL
2:00pm-2:30pm | 03 | Improving Reproducibility through Better Software Practices | David E. Bernholdt, ORNL
2:30pm-2:45pm |  | Q&A | All
2:45pm-3:30pm |  | Break | 
3:30pm-4:15pm | 04 | Software Design and Testing | David E. Bernholdt, ORNL
4:14pm-4:45pm | 05 | Continuous Integration | David E. Bernholdt, ORNL
4:45pm-5:00pm |  | Q&A | All

## Slide 23: Reasons for refactoring
Once before
  Vector to risc processors (cpu)
  Flat memory model to hierarchical memory model
To heterogeneous
  Few CPU’s sufficient memory per cpu
  Several co-existing memory models
The driving reason for these transitions is performance
  Performance may drive refactoring even without change in platforms
The big one these days is the change in platforms

## Slide 24: Reasons for refactoring
Transition from vector to risc machines
The big one these days is change in platforms
op1
vector
op2
op4
op3
For vector processors
Data structures needed to be long vectors
  Longer => better
Spatial or temporal locality had no importance
  Memory access was flat
    Interleaving banks for better performance

## Slide 25: Reasons for refactoring
The big one these days is change in platforms
op1, op2, op3, op4
small chunk that could fit
In the cache
For risc processors
Memory has hierarchy
  Closer and smaller => faster access
  Small working sets that can persist in the closest memory preferable
  Makes spatial and temporal locality important
Data structures that enable formation of small working sets on which multiple operations can be performed are better
Transition from vector to risc machines

## Slide 26: Scope of refactoring
For performance
  Know the target improvement
    Very easy to go down the rabbit hole of squeezing the last little bit
    Almost never worth the effort for obtaining scientific results
For maintainability
  Know the boundaries for imposing structure
    Rewriting the entire code is generally avoidable
    Kernels for implementing formulae can be left alone ?
    In general it is possible to stop at higher levels than that
For extensibility
  Similar to maintainability
  Greater emphasis on interfaces and encapsulation
Know where you want the end product to be